# Testing Objectives & Timeline

• Verify that patients can book, reschedule, and cancel appointments

• Ensure doctors can view and manage their schedules

• Confirm patient records are accurately stored and retrieved

• Test notification system for appointment reminders

• Validate user authentication and data privacy

• Ensure the system improves access to healthcare services

Timeline: 24 Feb to 4 March.

# Test Approach

Testing Type: Unit Testing

Description: Test individual components and functions

Tools: Manual testing, Junit

Testing Type: Integration Testing

Description: Test how components work together

Tools: Postman, Selenium

Testing Type: Usability Testing

Description: Evaluate user-friendliness

Tools: feedback forms

Testing Type: Acceptance Testing

Description: Verify against user stories

Tools: Sprint Review

# Test Cases

| Test list | Test case | Test case description | Test Steps | Expected result | Actual result | Status | Test Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC01 | Registration | To verify Student can register with valid university email | 1. Enter name, student ID, 2. Create password 3. Click Register | Account created; verification email sent | Verification email received; account activated | Pass | 28th feb |
| TC02 | Login | To verify that Student can log in with correct credentials | 1. Enter email and password 2. Click Login | Successfully redirected to patient dashboard | Redirected to dashboard successfully | Pass | 28th Feb |
| TC03 | Reset password | To Verify that student password can be reset | 1. Click "Forgot Password" 2. Enter email 3. Check email for reset link | Reset password email sent within 2 minutes | If correct step followed Reset email received in under 2 minutes | Pass | 28th Feb |
| TC04 | Service Availability | To verify Available services are displayed | 1. Go to Student dashboard 2. Enter services | Available times displayed correctly | If correct information entered, then available services displayed | Pass | 1st March |
| TCO5 | View Appointment | To verify student can view appointment | 1. Go to "My Appointments" 2. View list | All upcoming appointments displayed correctly | If correct step is followed appointments displayed | Pass | 2nd March |
| TC06 | Book Appointment | To verify selected appointment slots is booked | 1. Click on available slot 2. Confirm appointment details 3. Click "Book Now" and “Confirm” | Confirmation notification is sent | If correct information entered then student receive notification | Pass | 2nd march |
| TC07 | Cancel Appointment | To verify student can cancel existing appointment | Click “booked appointment” Select cancel and “Confirm” | Patient receives cancellation alert with option to rebook | If correct information entered then student receive notification | Pass | 2nd March |
| TC08 | View Patient History | To verify if patient history can be viewed | 1. Click "Past Appointments" tab 2. View history | list of previous visits with dates and doctors | If correct step followed patient history displayed | Pass | 2nd March |
| TC09 | Remainder Notification | To verify reminder is sent 24 hour before appointment | 1. Wait for notification | email sent 24 hours before | If correct step followed email is sent before 24 hour if not then no email | Pass | 3rd march |

# Collecting Users Feedback

First a simple user form is created in google form consisting of questions regarding user occupation, expectation and satisfaction. The questions are kept in simple Yes/No question and also include rating option for question that involve satisfaction or approval.

# Recording Improvement

After the feedback is collected the changes will be divided according to MoSCow prioritization and also critical if there is bugs faced.